## Slide 1
GDP – I ANDROID APPLICATION
Team Members
Kopparthi Sai Dinesh,
Chepuri Tagore Charith,
Emani Aasrita,
Dasari Vamshika,
Maddela Tejaswi,
Veldanda Sailaxmi

## Slide 2
Content
Week 1 - 2: Wireframe and Design
Week 3 - 4: Development Environment Setup
Week 5 - 9: Development - User Authentication and Navigation
Week 10 - 12: CSV Parsing and Data Processing

## Slide 3
Create wireframes for the login, department, branch, course, assignment, and dashboard screens.
Collect feedback from your team and make necessary revisions.
Week 1 - 2: Wireframe and Design

## Slide 4
Week 3 - 4: Development Environment Setup
Choose the development tools and IDE (e.g., Android Studio).
Establish version control (e.g., Git) for collaborative coding.
Set up a project structure and initialize the repository.

## Slide 5
Week 5 - 9: Development - User Authentication and Navigation
Begin developing the login page with user authentication.
Implement the logic to differentiate between chairpersons, instructors and students.
Create the UI for department, branch, course, and assignment pages.
Implement navigation between these pages.
Integrate user roles and access control.

## Slide 6
Week 10 - 12: CSV Parsing and Data Processing
Choose a programming language (e.g., Java) for CSV parsing.
Write a program to parse CSV files and extract relevant data.
Combine data from different CSV files into a single CSV file.
Test the CSV parsing program thoroughly.

## Slide 7: THANK YOU