## Slide 1: Tech Titans
Team Members : Venkatesh Koya
Akanksha Mamidiga
Saikumar Manga
Venkatesh Mudam
Sushmitha Vadhireddy

## Slide 2: Every New Project Starts with a Need:
Requirements Analysis:
Break down stakeholder requests.
Examine timeline and budget.
Identify incompatibilities to avoid surprises.
Often teams don't quantify outcomes, leading to project failure (PMI's Pulse of the Profession).
Challenges:
Gathering accurate requirements from all stakeholders is difficult.
Major cause of project failure.
Approaches:
Agile:
  Progressive elaboration.
  Define immediate tasks; high-level scope for later.
  Encourages collaboration and adaptability to change.
Importance:
Thorough analysis is crucial to avoid project failures.
Successful projects respond to change rather than rigidly following plans. Venkatesh Koya

## Slide 3: Effective Requirements Analysis Methods
1. Initial Understanding and Prioritization
Define sponsor needs and existing research.
2. Prioritizing Based on Constraints
Educate sponsors about the project management triangle (schedule, budget, scope).
3. Risk Analysis
Decide on prototypes and necessary activities.
4. Lean Approach
Focus on customer satisfaction and waste reduction.
5. Value Engineering
Differentiate between absolute requirements and attributes. Akanksha Mamidiga

## Slide 4
Maximizing Project Success Through Strong Requirements Analysis:
Importance of Requirements Analysis: Critical for project success, especially with numerous stakeholders.
Example: Transition from analog to digital movie projects at Grupo Severiano Ribeiro, Brazilian Movie theater Company. Approach: Utilized 3-D modeling, stakeholder interviews, and focus groups. Interviewed functional managers to understand unique needs.
Stakeholder Engagement: Conducted focus groups with project engineers, IT head, and architect. Each participant explained requirements and discussed impacts.
Validation and Approval: Validated requirements through 3-D prototypes. Gained approval from the board for construction changes.
Manga Saikumar

## Slide 5: Importance of requirement analysis and communication with stakeholders in project management
Highlighting Interdependencies: Reviewing requirements with stakeholders allows project managers to demonstrate how changes can affect various aspects of the project, highlighting the interconnectedness of project elements.
Educating Stakeholders: Educating stakeholders about project requirements helps prevent misunderstandings and minimizes problems throughout the project lifecycle.
Example from Cal-Bay Systems: Early stakeholder engagement and consensus on achievable requirements set a solid foundation for project success, as demonstrated by Cal-Bay Systems' approach
Requirement Gathering Process: The process involves interviewing stakeholders, conducting analysis sessions, and facilitating group discussions to define, refine, and validate requirements collaboratively.
Asking Questions: Project managers must ask probing questions to fully understand stakeholders' needs and expectations, ensuring that project outcomes align with stakeholders' vision.
Venkatesh Mudam

## Slide 6: Importance of Visual Tools in Project Requirements
Challenges:
Talking about requirements alone is often not enough.
Stakeholders might not understand technical specifications.
Solutions:
Use visual tools like 3-D models, prototypes, and storyboards.
These tools help bridge the gap between what stakeholders want and what the project team delivers.
Benefits:
Design Feedback, Time and Cost Savings, Expectation Management.
Unified Modeling Language (UML):
UML is a visual language for mapping software requirements.
It helps stakeholders understand complex projects by visualizing the system’s capabilities.
Sushmitha Vadhireddy

## Slide 7
Thank you