## Slide 1: GDP-I Week-10 Progress
Team Members:
Kopparthi Sai Dinesh,
Chepuri Tagore Charith,
Emani Aasrita,
Dasari Vamshika,
Maddela Tejaswi,
Veldanda Sailaxmi

## Slide 2: Contents
Work Completed in Previous Week
Work Completed in Present Week
Contribution
Next Steps

## Slide 3: Work Completed in Previous Week
Defined system architecture for the project.
Set-up a collaborative git repository for the project.

## Slide 4: Work Completed in Previous Week – System Architecture
Frontend
Backend
Authentication
Server
Database
User Interface

## Slide 5: Work Completed in Previous Week – Git Repository
Branch ‘main’ : Source code hosting.
Branch ‘dev’: Branch for development.

## Slide 6: Work Completed in Present Week – Android Project Creation
Installation of Android Studio and other relevant tools like GitBash, GitHub Desktop etc.
Created an Android Project Named – “NWClassTrackr”
  Minimum SDK: API 24 (“Nougat: Android 7.0)
  Build configuration language: Kotlin DSL (build.gradle.kts)

## Slide 7: Work Completed in Present Week – GitHub Integration
dev and main in same state. Development work will be continued in dev
Project integrated into the GitHub repository set-up for application development

## Slide 8: Work Completed in Present Week – Research into Development tool stack.
Looking into capabilities of Firebase for Database.
  Realtime Database
  Authentication

## Slide 9: Contribution
Team Member | Tasks
Veldanda Sailaxmi | Installed tools required for application development and integrated project with GitHub
Emani Aasrita | Installed tools required for application development and integrated project with GitHub
Maddela Tejaswi | Installed tools required for application development and integrated project with GitHub
Dasari Vamshika | Installed tools required for application development and integrated project with GitHub
Chepuri Tagore Charith | Installed tools required for application development and integrated project with GitHub
Kopparthi Sai Dinesh | Installed tools required for application development and integrated project with GitHub. Research into Firebase for database.

## Slide 10: Next steps
Creation of XML layouts and java files for the application.
Continuing with the research for development tools and technology.

## Slide 11: THANK YOU