## Slide 1: GDP – I ANDROID APPLICATION
Team Members:
Kopparthi Sai Dinesh, Chepuri Tagore Charith, Emani Aasrita, Dasari Vamshika, Maddela Tejaswi, Veldanda Sailaxmi

## Slide 2: Week 1 - 2: Define Scope and Objectives
Create wireframes for the login, department, branch, course, assignment, and dashboard screens.
Collect feedback from your team and make necessary revisions.
Start designing the user interface (UI) based on the wireframes.
Develop a style guide for consistent design elements.

## Slide 3: Week 3 - 4: Development Environment Setup
Set up the development environment for Android app development.
Choose the development tools and IDE (e.g., Android Studio).
Establish version control (e.g., Git) for collaborative coding.
Set up a project structure and initialize the repository.

## Slide 4: Week 5 - 9: Development - User Authentication and Navigation
Begin developing the login page with user authentication.
Implement the logic to differentiate between chairpersons and instructors.
Create the department, branch, course, and assignment pages.
Implement navigation between these pages.
Integrate user roles and access control.

## Slide 5: Week 10 - 12: CSV Parsing and Data Processing
Choose a programming language (e.g., Java) for CSV parsing.
Write a program to parse CSV files and extract relevant data.
Combine data from different CSV files into a single CSV file.
Test the CSV parsing program thoroughly.

## Slide 6: THANK YOU